## Nov 23, 2024 | Insync Meeting 20

Attendees:

Justin Zhang, Aditya Borkar, Gowrisankar Palanickal, Ananya Subramaniam, Sahasra Yellapragada

Figma Sitemap: https://www.figma.com/design/FZrOvPka7cgNwN1v5FIq16/InSync?node-id=1-9&node-type=frame&t=3IfNAgooPLDVDcAR-0

APIs:

* Chat API selection - Justin/Ananya
  + Firebase
    - https://firebase.google.com/docs/cloud-messaging/js/client
* Calendar API selection - Shankar
  + Full Calendar
    - https://fullcalendar.io/

**Notes:**

* Match Functionality Ideas:
  + Select by all tags for closest match, figure out a way to calculate percentage of match and select random tags

Current To-Do:

* Search Function - Aditya
  + Finished
  + Needs CSS
* Match Functionality (Aditya)
  + Finished
  + Working on group matches
    - Need to create algorithm
* Chat API
  + Figuring out firebase - Ananya
  + Finished for Private Chats
    - Finished work for showing matches as chat
  + Working on group chats
    - Made files
* View Clubs
  + Specific clubs
    - Viewing all the clubs
      * Column 1: all clubs and recommended clubs (Sahasra)
        + Finished
      * Column 2: student’s clubs(Justin)
        + Finished
* Events
  + Create events -Sahasra
    - CSS HELP!! (admin)
  + Deleting Events that already passed (Shankar) on Your Events
    - Finished
  + Inviting other students?
    - Chat invite
      * Add to calendar by button -Shankar (In-progress)
* Account Settings
  + Change email and password - Sahasra
    - Finished
    - Added CSS

In Progress:

* Interest Form - Ananya/Aditya
  + Ananya- adding questions/CSS
  + Aditya - adding search (tags) and coming up with an algorithm:
    - Select by all tags for closest match, figure out a way to calculate percentage of match and select random tags

Completed:

* User Events (Student and Admin)
* Login Fix (user is automatically logged in after signup
* Search Function - Aditya