## Oct 23, 2024 | Insync Meeting 12

Attendees:

Justin Zhang, Aditya Borkar, Gowrisankar Palanickal, Ananya Subramaniam, Sahasra Yellapragada

Figma Sitemap: https://www.figma.com/design/FZrOvPka7cgNwN1v5FIq16/InSync?node-id=1-9&node-type=frame&t=3IfNAgooPLDVDcAR-0

APIs:

* Chat API selection - Justin/Ananya
  + Firebase
    - https://firebase.google.com/docs/cloud-messaging/js/client
* Calendar API selection - Shankar
  + Full Calendar
    - https://fullcalendar.io/

**Notes:**

Presentation Outline:

* Goals for Sprint 1
* Calendar
  + Sample data
* Search Function (optional)
* Sprint 2 Recap
  + Admin
  + Landing page
  + Calendar
* Demo

Current To-Do:

* Deleting Footer - Ananya
* Nav Bar spacing - Sahasra
* Home Page
  + Calendar (week) -Shankar
    - Styling
* Logo on login/signup page - Ananya
* Fixing linking - Sahasra
* Button to collapse sidebar - Justin
* Home page styling - Justin
* Admin - Justin
* Search Function - Aditya (maybe)
* Putting server.inc.php as ignore

In Progress:

* CSS Work - Ananya
* Presentation -Ananya
* Interest Form - Ananya/Aditya
  + Ananya- adding questions/CSS
  + Aditya - adding search (tags)

Completed:

* User Sessions- Sahasra
* Admin - Justin
  + Redirect to admin home
    - View club events/edit
    - Authorized to create an event as a club
    - Added table ‘admin\_emails’
      * Where all verified emails go